Unified Test Strategy & SOPs for ERP

Prepared By Document Owner(s); Project/Organization Role. Roop; ERP COE. Version Control Version; Date; Author; Change Description. 0; 01-07-2025; Roop; Initial document.

Contents

1.	Objective	4

2.	Scope	4

3.	Tx Test Strategy	4

3.1.	Test Levels	4

3.2.	Test Types	5

3.3.	Test Approach	6

4.	Phases of Testing & SOPs	7

4.1.	Test Planning SOP	7

4.1.1.	Test strategy Template [link]	7

4.1.2.	Test Plan Template [link]	7

4.1.3.	Risk Register Template [link]	7

4.1.4.	Test Estimation sheet Template [link]	7

4.2.	Test Design SOP	8

4.2.1.	Test Scenario Document Template  [link]	8

4.2.2.	Test Case Template  [link]	8

4.2.3.	Requirement Traceability Matrix (RTM) Template  [link]	8

4.2.4.	Test Review Log Template [link]	8

4.2.5.	Requirement Ambiguity Matrix Template [link]	8

4.3.	Test Data Preparation SOP	9

4.3.1.	Test Data Sheet Template [link]	9

4.3.2.	TDM Tracker Template [link]	9

4.3.3.	Data Request Form Template [link]	9

4.3.4.	Data Masking Log Template [link]	9

4.4.	Automation & CI/CD Testing SOP	10

4.4.1.	Automation Candidate List  [link]	10

4.4.2.	CI/CD Pipeline Mapping  [link]	10

4.5.	Test Execution SOP	10

4.5.1.	Test Execution Tracker Template [link]	11

4.5.2.	Regression Impact Sheet Template [link]	11

4.5.3.	Daily Execution Log Template [link]	11

4.6.	Defect Triage SOP	11

4.6.1.	Defect Log Template [link]	11

4.6.2.	Defect Triage Minutes Template [link]	11

4.6.3.	Root Cause Analysis (RCA) Template [link]	11

4.6.4.	Defect Metrics Report Template [link]	11

4.7.	Change Request Testing SOP	12

4.7.1.	CR Impact Assessment Template [link]	12

4.7.2.	CR-Specific RTM (Traceability Matrix) Template [link]	12

4.7.3.	CR Regression Coverage Tracker Template [link]	12

4.8.	Test Reporting and Closure SOP	12

4.8.1.	Daily Status Report (DSR) Template [link]	13

4.8.2.	Weekly Status Report (WSR) Template [link]	13

4.8.3.	Test Summary Report Template [link]	13

4.8.4.	Lessons Learned Template [link]	13

4.8.5.	Test Closure Checklist Template [link]	13

5.	Phase wise Readiness Checklist	14

- Objective

Objective

This document defines a standardized approach for managing testing activities across all ERP modules and phases. It ensures consistency, quality, and control throughout the ERP testing lifecycle and is applicable across industries.

- Scope

Scope

This strategy applies to: - ERP modules including Finance, HRMS, Procurement, Supply Chain, etc. - Testing phases: SIT, UAT, Regression, End-to-End - Internal QA team and external vendor resources - All environments used for QA purposes

- Tx Test Strategy

  - Test Levels

Test Levels

Below are the Test levels that should be planned: - Unit Testing: Unit testing is performed by developers to validate individual components or functions of the code in isolation. It ensures that each unit performs as expected and helps catch bugs early in the development phase. Typically automated, unit tests focus on logic accuracy and are run frequently during development. - System Integration Testing (SIT): SIT is conducted by QA teams to verify that different modules, systems, or services work together as intended. It focuses on integrated workflows and data exchange between systems, ensuring that end-to-end business processes function smoothly and without errors across interfaces. - User Acceptance Testing (UAT): UAT is the final validation step done by end-users or business stakeholders to ensure the system meets their requirements and is ready for deployment. It is based on real-world scenarios and emphasizes usability and business value rather than technical correctness. - Regression Testing: Regression testing is performed to confirm that recent changes, such as bug fixes or new features, have not negatively affected existing functionality. It helps maintain application stability by retesting impacted areas and is often automated to improve efficiency and coverage. - Performance Testing: Performance testing evaluates how the system behaves under load, focusing on speed, responsiveness, and stability. It is typically done for business-critical workflows to ensure the application can handle expected user volumes and transaction loads without degradation or failure.

  - Test Types

Test Types

Below are the different testing types to be considered for QA: - Functional Testing: Focuses on verifying that the application’s features and functions work according to the business requirements. It ensures each user action, workflow, or system response behaves correctly, such as validating that form submissions, calculations, and outputs are accurate and complete. - Integration Testing: Ensures that different modules or systems interact correctly, especially where data flows between components or external systems. It validates end-to-end workflows and confirms that APIs, interfaces, or third-party integrations work seamlessly together. - Security & Role-based Access Testing: Validates that the system enforces correct access controls, ensuring users can only access features and data appropriate to their roles. It includes testing authentication mechanisms, role restrictions, session handling, and ensuring there’s no unauthorized data exposure or privilege escalation. - Data Migration Testing: Performed to ensure that data moved from legacy systems to the new application is complete, accurate, and maintains integrity. It involves verifying that data fields are correctly mapped, transformed where needed, and no data is lost, duplicated, or corrupted during migration. - Negative & Boundary Testing: checks the system's robustness by entering invalid, incorrect, or extreme input values to see how the system handles them. It helps identify input validation issues, error-handling flaws, and ensures the system doesn’t behave unpredictably under abnormal conditions. - Batch/Interface Testing: Involves testing scheduled background processes (batch jobs) and data exchange interfaces to confirm that they run correctly on time, and process data as expected. This includes verifying outputs, logs, job dependencies, and performance of high-volume or time-triggered processes like report generation, data synchronization, or automated updates.

  - Test Approach

Test Approach

- Requirement Ambiguity Matrix (RAM): As part of the test preparation phase, QA will leverage a Requirement Ambiguity Testing Matrix to identify unclear, conflicting, or incomplete requirements. This activity ensures requirement clarity before test case design begins, minimizes defect leakage due to misunderstood requirements, and improves alignment between QA and business teams. - Risk-based prioritization: Testing will be planned and executed based on the risk level associated with each requirement or module. High-risk areas such as business-critical functionalities, high-impact integrations, or historically unstable modules will receive the highest priority in terms of test coverage and execution focus. This ensures early detection of critical issues and effective utilization of testing resources. - Reuse of test assets across cycles: Existing test cases, test data, and automation scripts from earlier cycles (e.g., SIT, UAT, Regression) will be reused to promote consistency and reduce rework. Reusability helps in maintaining test quality, improves productivity, and accelerates test preparation and execution in future test cycles. - Requirement traceability: A requirements traceability matrix (RTM) will be maintained to ensure every business and system requirement is mapped to at least one test case. This enables full coverage validation, supports audit and compliance needs, and helps identify any gaps or untested scenarios. - Incorporate automation where feasible: Automation will be leveraged for stable, repetitive, and regression-prone scenarios to improve execution speed, reduce manual effort, and enable continuous testing. A feasibility analysis will be performed to identify suitable candidates for automation, ensuring ROI and maintainability are considered.

- Phases of Testing & SOPs

  - Test Planning SOP

Test Planning SOP

Activities: - Understand business and technical requirements through BRDs, FSDs, and workshops. - Identify key ERP modules involved (e.g., FI/CO, MM, SD). - Identify scope of testing including modules, integrations, customizations. - Determine test levels (Unit, Integration, SIT, UAT, Regression). - Define entry/exit criteria for each phase. - Identify tools and environments to be used. - Include financial controls like Chart of Accounts (COA), account mapping/ determination rules, voucher setup templates, and financial period closure criteria as part of planning checklist. - Plan master data validations for vendors, customers, items, and warehouse structures. - Define team roles and responsibilities. - Draft and review the test strategy. Deliverables: - Test Strategy and Detailed Test Plan document - Risk and Issue Register - Test Estimation Sheet with resource and timeline forecast - Entry/Exit Criteria Matrix Templates: - Test strategy Template [link] Project overview ¦ Scope ¦ Types of testing ¦Environments ¦Risks ¦Governance - Test Plan Template [link] Schedule ¦ Resource plan ¦ Roles ¦ Entry/Exit criteria ¦ Test levels - Risk Register Template [link] ID ¦ Description ¦ Impact ¦ Mitigation ¦ Owner ¦ Status - Test Estimation sheet Template [link] Activities ¦ Effort (hours/days) ¦ Resources ¦ Buffer ¦ Total

  - Test Design SOP

Test Design SOP

Activities: - Break down business processes into test scenarios. - Design test scenarios based on ERP business process flows and transaction types (Purchase Order, Transfer Order, Sales Invoice etc.) - Validate account mapping from sub-modules. - Validate Financial and Inventory implications such as Journal postings, Ledger balances, inventory movements, stock adjustments, bin transfers, and valuation etc. - Validate field-level configurations and control parameters such as Approval/rejection workflows, unauthorized voucher corrections, reversals etc. - Write detailed manual and automated test cases with preconditions and expected outcomes. - Establish end-to-end and cross-module test scenarios. - Perform peer reviews of test assets. - Map test cases to requirements to ensure traceability. - Identify ambiguities and capture in the Requirement Ambiguity Matrix. Deliverables: - Process Flow Diagrams (PDF / Visio) - Test Scenarios Document - Detailed Test Case Repository (Excel tool) - Requirement Traceability Matrix (RTM) - Requirement Ambiguity Matrix (RAM) - Review Sign-off Log Templates: - Test Scenario Document Template [link] ID ¦ Scenario Name ¦ Module ¦ Description ¦ Priority - Test Case Template [link] ID ¦ Description ¦ Preconditions ¦ Steps ¦ Expected Result ¦ Actual Result ¦ Status - Requirement Traceability Matrix (RTM) Template [link] Req ID ¦ Description ¦ Linked Test Case ID ¦ Status - Test Review Log Template [link] Asset Type ¦ Reviewer ¦ Comments ¦ Action Taken ¦ Date - Requirement Ambiguity Matrix Template [link] Requirement ID ¦ Ambiguity Description ¦ Impact ¦ Clarification Status ¦ Owner

  - Test Data Preparation SOP

Test Data Preparation SOP

Activities: - Analyze data requirements for each test scenario (master and transactional data). - Request data setup from functional/technical teams if needed. - Define master and transactional data sets by module (e.g., customer, GL, asset master). - Account for data dependencies (e.g., a sales order requires material, customer, pricing setup). - Ensure consistent data state across systems in case of integrations (Sales order state in CRM and ERP). - Use TDM tools or scripts for data creation or refresh. - Mask sensitive production data in compliance with data privacy regulations. - Validate correctness and completeness of test data. - Prepare initial loads for item masters, opening inventory balances, and vendor/customer records. Deliverables: - Test Data Sheet or TDM Tracker - Data Request Forms (if applicable) - Data Masking Logs and Audit Reports Templates: - Test Data Sheet Template [link] Scenario ID ¦ Data Required ¦ Source ¦ Masked? ¦ Status - TDM Tracker Template [link] Data Set ID ¦ Owner ¦ Request Date ¦ Provisioned Date ¦ Status - Data Request Form Template [link] Requestor ¦ Test Cycle ¦ Data Fields Needed ¦ Target Environment - Data Masking Log Template [link] Field ¦ Rule Applied ¦ Date Masked ¦ Approval Status

  - Automation & CI/CD Testing SOP

4.4. Automation & CI/CD Testing SOP

Activities: - Identify ERP transactions and modules eligible for automation - Establish CI/CD triggers aligned with ERP releases - Integrate automation suites with CI tools like Jenkins, Azure Pipelines - Validate test result publishing and notification workflow - Maintain script health, logs, object synchronization for ERP patches - Define SOPs for script versioning and reusable component libraries. Deliverables: - Automation Coverage Matrix - Execution Logs from CI Pipeline - Automation Script Repository Structure Templates: - Automation Candidate List [link] Module ¦ Scenario ¦ Feasible (Y/N) ¦ Tool ¦ Notes - CI/CD Pipeline Mapping [link] Build ID ¦ Test Suite ¦ Trigger Type ¦ Status ¦ Report Link

  - Test Execution SOP

Test Execution SOP

Activities: - Assign test cases to testers based on module and availability. - Execute manual test cases and automated scripts. - Log actual results and defects in the defect tracking tool. - Perform smoke, sanity, system, and regression testing. - Update execution status regularly in the dashboard/tool. - Conduct daily defect triage meetings. Deliverables: - Test Execution Status Report - Defect Logs with ID, Severity, Status, RCA - Regression Summary Sheet Templates: - Test Execution Tracker Template [link] Test Case ID ¦ Tester ¦ Date Executed ¦ Result ¦ Defect ID - Daily Execution Log Template [link] Date ¦ Executed Count ¦ Passed ¦ Failed ¦ Blocked ¦ Comments

  - Defect Triage SOP

Defect Triage SOP

Activities: - Log defects with all required information including severity, priority, environment, steps to reproduce. - Tag each defect with the module and transaction ID for traceability. - Classify issues as configuration, master data, customization, or integration. - Highlight financial-critical issues like incorrect journal postings, invalid COA assignment, and failed voucher sequencing. - Participate in triage meetings to analyze defects and agree on resolution ownership. - Retest fixes and close defects with evidence. - Document Root Cause Analysis (RCA) for Sev 1/Sev 2. - Track recurring issues and log them in lessons learned. Deliverables: - Defect Triage Minutes - RCA Documents - Weekly Defect Summary Report Templates - Defect Log Template [link] Defect ID ¦ Summary ¦ Steps ¦ Severity ¦ Priority ¦ Status ¦ Owner - Defect Triage Minutes Template [link] Date ¦ Attendees ¦ Defects Discussed ¦ Actions ¦ Owners - Root Cause Analysis (RCA) Template [link] Defect ID ¦ RCA Category (Process, Data, Requirement, etc.) ¦ Mitigation Plan - Defect Metrics Report Template [link] Module-wise defect trends ¦ open/closed ¦ leakage ¦ aging

  - Change Request Testing SOP

Change Request Testing SOP

Activities: - Review CR documentation to identify impacted functionality. - Update or design new test scenarios and test cases. - Validate backward compatibility and regression scope. - Execute tests related to CR and report outcomes separately. - Capture version-level traceability and sign-off. Deliverables: - Updated RTM with CR references - CR-specific test scenarios and cases - CR Impact Analysis Document - CR Execution Report Templates: - CR Impact Assessment Template [link] CR ID ¦ Description ¦ Modules Impacted ¦ Regression Scope ¦ Status - CR-Specific RTM (Traceability Matrix) Template [link] CR ID ¦ Requirement ¦ Test Case ID ¦ Status ¦ Notes - CR Regression Coverage Tracker Template [link] CR ID ¦ Test Area ¦ Regression Test Case ID ¦ Executed? ¦ Status

  - Test Reporting and Closure SOP

Test Reporting and Closure SOP

Activities: - Prepare and circulate DSRs (Daily Status Reports) and WSRs (Weekly Status Reports). - Capture and analyze metrics (execution %, defect density, closure rate). - Include module-wise coverage metrics and defect densities. - Include COA structure validation summary, financial journal test results, and account mapping accuracy as part of closure documentation. - Include master data health check results and inventory accuracy reports. - Conduct test closure meeting with all stakeholders. - Document lessons learned and process improvement recommendations. - Archive all QA artifacts in the knowledge repository. Deliverables: - DSRs, WSRs with KPI charts - Test Summary and Closure Report - Lessons Learned Document - QA Sign-off Mail/Checklist Templates: - Daily Status Report (DSR) Template [link] Date ¦ Summary ¦ Highlights ¦ Risks ¦ Metrics (Execution%, Defects) - Weekly Status Report (WSR) Template [link] Week Summary ¦ Planned vs Actual ¦ Risks ¦ Metrics Dashboard - Test Summary Report Template [link] Scope covered ¦ Execution stats ¦ Defect summary ¦ Sign-off - Lessons Learned Template [link] Area ¦ Observation ¦ Root Cause ¦ Recommendation ¦ Owner - Test Closure Checklist Template [link] Artifacts stored ¦ Sign-off done ¦ Exit criteria met ¦ KM updated

- Phase wise Readiness Checklist

PHASE WISE READINESS CHECKLIST

Phase; Checklist Item. Test Planning; Account mapping rules documented. Test Planning; COA finalized and mapped to business processes. Test Planning; Fixed Asset master structure and classifications defined. Test Planning; Item master attributes and categories finalized. Test Planning; Journal templates defined and approved. Test Planning; Posting period schedule shared. Test Planning; Sales order types, pricing conditions, tax setup reviewed. Test Planning; Vendor and customer master templates approved. Test Planning; Voucher types and number ranges reviewed. Test Planning; Warehouse/bin location structure reviewed. Test Data Preparation; Asset master data imported with location, useful life, depreciation keys. Test Data Preparation; Chart of Accounts values loaded. Test Data Preparation; Cost centers and profit centers mapped. Test Data Preparation; Item master records validated for key attributes (UOM, pricing, category). Test Data Preparation; Journal entries pre-tested in QA system. Test Data Preparation; Opening stock/inventory values created and validated. Test Data Preparation; Posting period open in the test environment. Test Data Preparation; Sales order scenarios set up with customer, material, pricing, and tax data. Test Data Preparation; Vendor/customer master records validated. Test Data Preparation; Voucher templates preloaded. Test Design/ Execution; Asset transactions reflected correctly in subledger and GL. Test Design/ Execution; Depreciation posted and validated for current period. Test Design/ Execution; Document reversal and reposting scenarios covered. Test Design/ Execution; Ensure correct GL account hit for each transaction type. Test Design/ Execution; Error handling validated for voucher failures. Test Design/ Execution; GR/IR postings correctly hitting stock and finance ledgers. Test Design/ Execution; Item master changes reflected in transactions (PO/SO/Stock Entry). Test Design/ Execution; Journal approval and audit workflow tested. Test Design/ Execution; Sales order-to-billing validation with correct GL impact. Test Design/ Execution; Stock movement reflected across bins/locations. Test Design/ Execution; Validate debit/credit balances in journals. Test Closure; COA validation checklist outcome. Test Closure; Financial test pass % by process (AP, AR, GL, FA). Test Closure; Fixed asset lifecycle scenario status. Test Closure; Inventory transaction match %. Test Closure; Item master coverage rate. Test Closure; Journal posting success/failure rate. Test Closure; Sales order-to-AR coverage and reconciliation summary. Test Closure; Unresolved finance defects list. Test Closure; Vendor/customer master data issues logged.