ERP Testing - Quality Metrics & KPIs

Prepared By Document Owner(s); Project/Organization Role. Roop; ERP COE. Version Control Version; Date; Author; Change Description.

Contents

1.	Objective	3

2.	Scope	3

3.	Test Planning & Coverage	3

3.1.	KPIs for Test Planning Phase	3

3.2.	Operational Metrics for Test Planning Phase	3

3.3.	Test Planning Readiness Index (TPRI)	5

4.	Test Execution Progress	6

4.1.	Key Performance Indicators (KPIs) for Test Execution	6

4.2.	Operational Metrics for Test Execution	6

4.3.	Automation-Specific Execution Metrics (if applicable)	7

4.4.	Test Execution Health Index (TEHI)	8

5.	Defect Metrics	9

5.1.	Test Case Design SOP	9

5.2.	Test Execution SOP	9

5.3.	Defect Triage SOP	9

5.4.	Change Request Testing SOP	9

5.5.	Test Sign-off SOP	10

- Objective

Objective

To define a structured framework of metrics and key performance indicators (KPIs) for evaluating the quality, efficiency, and effectiveness of ERP testing activities. These metrics help in ensuring process transparency, risk identification, and continuous improvement.

- Scope

Scope

This Document applies to: - ERP modules including Finance, HRMS, Procurement, Supply Chain, etc. - Testing phases: SIT, UAT, Regression, End-to-End - Testing Types: Functional, Regression, Integration, CR testing, Automation - Internal QA team and external vendor resources - All environments used for QA purposes

- Test Planning & Coverage

  - KPIs for Test Planning Phase

| KPI | Description | Formula / Source | Goal |
| --- | --- | --- | --- |
| Requirement Coverage | % of requirements mapped to test cases | (Covered Reqs / Total Reqs) * 100 | ≥ 95% |
| Test Case Preparedness | % of test cases ready by execution start | (Ready TCs / Planned TCs) * 100 | ≥ 90% |
| Scenario Coverage | # of business scenarios per module | Reviewed by SMEs | Comprehensive |
| Effort Variance | Difference between planned vs actual effort | ((Actual - Planned) / Planned Effort) × 100 | ≤ ±10% |
| Reusable Scenario Planning % | % of reusable scenarios identified and planned | (Reusable Scenarios / Total Scenarios) × 100 | ≥ 50% |
| Requirement Ambiguity Clearance | % of ambiguous requirements resolved prior to test design | (Resolved Ambiguities / Total Ambiguities) × 100 | 100% |

  - Operational Metrics for Test Planning Phase

| Metric | Description | Formula / Source | Best Practice |
| --- | --- | --- | --- |
| # of Requirements Received | Total requirements handed over for testing | Requirement docs, BRDs, FSDs | Track module-wise |
| # of Requirements Under Review | Count of open items pending SME confirmation | Req Review Tracker | Should close before design |
| % Requirements with Business Rules | Coverage of testable business logic in documented requirements | Requirements annotated for testability | ≥ 95% |
| # of Test Cycles Planned | Total test cycles (Unit, SIT, UAT, Regression, etc.) defined | Test Strategy | Visible in plan |
| Entry & Exit Criteria Defined | % of test phases with clearly defined criteria | Traceability to test plan | 100% |
| Tool Configuration Readiness | Configs completed in tools like JIRA, ALM, Zephyr | Project onboarding checklist | 100% |
| Module-wise Scenario Distribution | Count of planned scenarios per module | Scenario Tracker | For workload balancing |
| % of Standard vs Customization | Planned balance between Standard and new feature testing | Req/Scenario Mapping | ≥ 100% of both sides |
| Authoring Effort | Time spent on readying test cases | (Authoring + Reviewing + Reworking) |  |
| Test Case Authoring Productivity | # of Person Hours spent in Test Cases (authoring, reviewing & reworking). | ((# of Test Cases Authored / Test Case Authoring Effort) *8) |  |

  - Test Planning Readiness Index (TPRI)

Test Planning Readiness Index (TPRI)

The Test Planning Readiness Index (TPRI) is a composite health indicator that gives you a quantitative score (out of 100) to represent how “ready” your test planning phase is. It helps QA leads, architects, and project managers make go/no-go decisions before entering the test execution phase. #### Why Use TPRI? - Replaces subjective calls with data-driven readiness. - Gives leadership an at-a-glance view of planning completeness. - Helps identify gaps across areas like coverage, resources, tools, risks, and dependencies. - Encourages disciplined planning and early closure of planning defects. #### TPRI Calculation (Simple Weighted Formula) TPRI is calculated as a weighted average of 6–10 key readiness KPIs, each assigned a weight based on its criticality. #### Example KPIs and Weights: KPI; Weight (%); Target; Actual; Score (%). Requirement Coverage; 20%; 95%; 90%; 18.9. Test Case Preparedness; 20%; 90%; 85%; 18.8. Resource Allocation Completeness; 15%; 100%; 100%; 15.0. Tool & Environment Readiness; 15%; 95%; 90%; 14.2. Risk-Based Test Coverage; 10%; 100%; 100%; 10.0. Requirement Ambiguity Clearance; 10%; 100%; 80%; 8.0. Review & Sign-off Completion; 10%; 100%; 100%; 10.0. Total TPRI Score; 100%; 94.9. #### Interpretation: TPRI Score; Health Status; Interpretation; Recommended Action. 90–100; 🟢 Green; Fully ready for test execution. All critical planning components are done.; Proceed with test execution as per schedule.. 75–89; 🟡 Amber; Partially ready. Key planning tasks are done, but some areas need attention.; Review gaps (e.g. test data, traceability) and fix before go-ahead.. Below 75; 🔴 Red; Not ready. Major planning gaps exist (e.g., scope unclear, tools not ready).; Escalate, stop test execution, and implement a recovery plan..

- Test Execution Progress

  - Key Performance Indicators (KPIs) for Test Execution

| KPI | Description | Formula / Source | Goal |
| --- | --- | --- | --- |
| Test Execution Rate | % of test cases executed | (Executed / Total) * 100 | Track Daily |
| Pass Rate | % of test cases passed | (Passed / Executed) * 100 | ≥ 95% (Cycle Exit) |
| Test Case Failure Rate | % of test cases failing | (Failed TCs / Executed TCs) × 100 | Target < 5% |
| Blocker Test Case Ratio | % of test cases blocked due to environment/data issues | (Blocked TCs / Total TCs) × 100 | Track to minimize |
| Retest Pass Rate | % of failed cases that pass on retest | (Retest Passed / Retested) × 100 | ≥ 90% |
| Defect Detection Rate (DDR) | Average number of defects identified per day or per 100 test cases | (# Defects / Days) OR (# Defects / 100 TCs) | Track peak/fall trend |
| Test Case Authoring Yield (TCAY) | Effectiveness of the test cases Authored | (# of Test Cases Authored from Requirements) / (# of Test Cases Authored from Requirements + Adhoc Test Cases authored from bugs) x 100 | ≥ 90% |
| Test Execution Coverage | % of planned functional coverage executed | (Executed Modules / Planned Modules) × 100 | ≥ 95% |
| Regression Execution Coverage | % of regression scenarios run from full pack | (Executed Regression TCs / Total Regression TCs) × 100 | ≥ 90% |
| Daily Burn Down Compliance | Whether planned execution matches actual execution daily | Daily Planned vs Actual Chart | 100% alignment |
| Open Defects Impacting Execution | # of open showstoppers blocking test progress | Count from defect triage logs | Track & reduce daily |

  - Operational Metrics for Test Execution

| Metric | Description | How to Track | Use Case |
| --- | --- | --- | --- |
| Testing Efforts | Overall efforts spent on Testing | Authoring + Review + Rework + Execution + Retest |  |
| Testing Productivity (TP) | overall performance of the testing team and to evaluate the rate at which test cases are executed. | (# of Test Cases Executed / Total Testing Effort) | Productivity, planning |
| % of Test Cases Skipped | Due to dependencies, environment or scope drops | (Skipped / Total TCs) × 100 | Track risk |
| Cycle Time per Test Case | Avg time taken to execute a single test case | Total execution time / Executed TCs | Efficiency metric |
| Test Case Status Breakdown | % Pass / Fail / Blocked / Not Run | Real-time dashboard | Daily health check |
| Test Environment Downtime (hrs) | Total hours test environment was not usable | From downtime logs | Should be < 2% of window |
| Peak Defect Injection Day | Day with highest defect discovery | Trend line | Track early vs late injection |
| Test Case Execution per Tester | Avg # of TCs executed per tester per day | Total TCs / Testers / Days | Resource optimization |
| Test Design Gaps Identified During Execution | Missing/ambiguous scenarios discovered during execution | Defect or execution notes | Should decrease over time |
| Invalid Defect Ratio | % of defects closed as invalid/not reproducible | (Invalid / Total Defects) × 100 | < 5% |
| Retest Attempts per Defect | Avg # of retest attempts before closure | Retest history from logs | Lower is better |
| Environment Stability Index | # of test cycles completed without env issues | Count of clean days vs. total | Trending metric |
| Test Cycle Adherence | % of completed cycles delivered as per plan | (On-time Cycles / Total Cycles) × 100 | ≥ 95% |
| Execution Productivity | # of test cases executed per team/day | Workload stats | Benchmark across teams/modules |

  - Automation-Specific Execution Metrics (if applicable)

| Metric | Description | How to Track | Goal |
| --- | --- | --- | --- |
| % of Tests Automated | % of execution handled by automation | (Automated TCs / Total Executed TCs) × 100 | ≥ 50% for stable flows |
| Automation Fail Rate | % of automated tests failing due to script or env issues | (Failures / Total Auto Runs) × 100 | ≤ 5% |
| Manual Intervention Needed | % of test scripts requiring manual follow-up | Execution notes | Drive stability improvements |
| Automation Run Duration | Time taken for each automation suite | CI/CD pipeline stats | Track for optimization |

  - Test Execution Health Index (TEHI)

Test Execution Health Index (TEHI)

The Test Execution Health Index (TEHI) is a composite score (out of 100) that reflects how healthy and on-track the test execution is at any given point. It combines KPIs across progress, quality, blockers, and defects into a single score to drive quick insights and daily governance. #### Why Use TEHI? - Summarizes execution health for leadership at a glance. - Help detect early warning signs of delays or poor quality. - Supports Go/No-Go decisions between test cycles. - Enables risk-based escalation and resource focus. #### How is TEHI Calculated? Like TPRI, TEHI uses a weighted average of key execution KPIs #### Example TEHI Model: Metric / KPI; Weight; Target; Actual; Score (out of weight). Test Execution Rate; 20%; ≥ 90%; 80%; 17.8. Pass Rate; 20%; ≥ 95%; 93%; 19.6. Blocked TC % (inverse score); 15%; ≤ 5%; 10%; 7.5. Retest Pass Rate; 10%; ≥ 90%; 87%; 9.7. High Severity Defects Open; 10%; ≤ 3; 4; 8.5. Defect Closure SLA Adherence; 10%; ≥ 90%; 92%; 10.0. Daily Execution vs Plan Alignment; 10%; On track; Slight lag; 9.0. Environment Stability; 5%; 100% uptime; 95% uptime; 4.8. Total TEHI Score; 100%; 86.9 / 100. #### TEHI Interpretation TEHI Score; Health Level; Interpretation; Action. 90 – 100; 🟢 Green; On track; Continue as planned. 75 – 89; 🟡 Amber; Minor deviations; Corrective action recommended. < 75; 🔴 Red; Significant issues in execution; Escalate & mitigate urgently. Recommended Test Execution Dashboards To make this data actionable, create daily/weekly dashboards with: • Overall Execution % • Test Status Pie Chart (Pass/Fail/Blocked/Not Run) • Execution Trend Line • Top 5 Modules with Most Defects • Open Blockers • Tester-wise Execution Count

- Defect Metrics

  - Key Performance Indicators (KPIs) for Defect Phase

| KPI | Description | Formula / Tracking Method | Goal / Benchmark |
| --- | --- | --- | --- |
| Defect Density | # of defects per 100 test cases | (Total Defects / Total TCs Executed) × 100 | ≤ 5–10 per 100 TCs |
| Severity-1 Defect Rate | % of defects classified as showstoppers (P1) | (Sev-1 Defects / Total Defects) × 100 | < 5% |
| Defect Leakage Rate | % of defects found in later phases (e.g. UAT) but missed in QA | (UAT Defects Missed in QA / Total Defects) × 100 | ≤ 5% |
| Defect Reopen Rate | % of defects reopened after closure | (Reopened / (Total Closed +Reopened) × 100 | < 10% |
| Defect Closure SLA Compliance | % of defects closed within agreed SLA | (Defects Closed Within SLA / Total Defects) × 100 | ≥ 90% |
| RCA Completion Rate | % of major defects with root cause analysis documented | (Defects with RCA / Total Major Defects) × 100 | 100% for P1/P2 defects |
| Fix Verification Pass Rate | % of fixes that pass on first retest | (Fixes Passed / Fixes Retested) × 100 | ≥ 90% |
| Invalid Defect Rate | % of defects marked as invalid or non-reproducible | (Invalid / Total Raised Defects) × 100 | ≤ 3–5% |
| Duplicate Defect Rate | % of defects that were already reported | (Duplicates / Total Defects) × 100 | ≤ 5% |
| Defect Turnaround Time (TAT) | Average time taken from defect logging to closure | Avg. Days (Open to Close) | Depends on severity/SLA |
| Defect Aging Report | # of open defects pending > SLA threshold | Count from Defect Tracker | Minimal |
| High Severity Defects at Go-Live | Count of Sev-1 or Sev-2 open defects at go-live | Manual count from final status | 0 ideally |

  - Operational & Analytical Metrics

| Metric | Purpose / Description | Use Case |
| --- | --- | --- |
| Defect Trend by Module | Track where most defects originate (e.g., Finance, SCM, Inventory) | Focus QA effort on weak areas |
| Defects by Phase | SIT vs. CR vs. UAT defect comparison | Understand test quality vs business risk |
| Defects by Source | Configuration / Code / Data / Master / Integration | Helps with RCA and process improvements |
| Defects per Tester | Measures tester effectiveness | Resource performance tracking |
| Defects per Business Process | O2C, P2P, RTR, etc. | Maps defect load to functional flows |
| Environment-Induced Defects | % of defects due to test environment issues | Use to improve infra setup |
| Rejection Reasons Trend | Tracks why defects are rejected (test data issue, non-reproducible, config gap) | Improves defect triaging |

- Automation Testing

  - Key KPIs for Automation Testing

| KPI | Description | Formula / Tracking Method | Target / Benchmark |
| --- | --- | --- | --- |
| Automation Coverage % | % of functional test cases automated | (Automated TCs / Total TCs) × 100 | ≥ 70% for regression suites |
| Automation Execution Success Rate | % of scripts that executed without failure | (Successful Executions / Total Executions) × 100 | ≥ 95% |
| Automation ROI | Measures cost-benefit of automation | Cost Saved via Automation / Cost of Automation | ROI > 1.5 |
| Script Maintenance Effort % | Effort spent on fixing/changing scripts post creation | (Script Fix Effort / Total Automation Effort) × 100 | ≤ 15% |
| Automation Effectiveness | # of defects caught by automation vs manual | (Defects by Automation / Total Defects Found) × 100 | ≥ 40% |
| Time to Automate (per script) | Average time taken to automate and validate a single test case | (Total Dev + Review Time) / # of Scripts Automated | Should trend downward |
| Automation Stability Index | Measures how often scripts pass without human intervention | (Stable Runs / Total Runs) × 100 | ≥ 95% |
| Script Reusability Index | % of reusable components across modules / flows | (Reusable Assets / Total Scripts) × 100 | ≥ 60% |
| Build-wise Automation Trend | Tracks auto execution pass/fail over CI/CD builds | Trend chart from pipeline reports | Consistent success trend |

  - CI/CD + Automation KPIs

| KPI | Insight | Target |
| --- | --- | --- |
| % of Builds with Auto Test Trigger | Indicates automation maturity in pipeline | ≥ 90% |
| Time Saved per Build via Automation | Reduction in test cycle time | Measurable in hours |
| Avg. Defects Caught per CI Run | Indicates value of automation in regression | ≥ 1 (for large systems) |
| Broken Build Detection Time | Time taken to detect and report regression failure | < 10 minutes |

  - Operational Metrics for Automation

| Metric | Purpose / Insight | Tracking Method |
| --- | --- | --- |
| Total # of Automated Scripts | Total count of test scripts automated | Automation repo / suite list |
| Total Automation Execution Time | Total time required to run the full automated suite | CI pipeline or test tool logs |
| Parallel Execution Utilization | % of scripts run in parallel vs sequential | Execution strategy logs |
| % of Failed Scripts due to Environment | Helps separate actual test failures from infra/data issues | Log categorization in CI/CD reports |
| # of CI/CD Integrated Test Suites | Number of automated test packs triggered via CI/CD pipelines | DevOps/CI tool |
| Test Data Driven Scripts Ratio | % of scripts that use parameterized / data-driven approach | From framework coverage report |
| Framework Scalability Score | Capability to support new modules/apps/scenarios with minimal changes | Subjective, from sprint feedback |