Monitoring & Governance Framework for ERP

Prepared By Document Owner(s); Project/Organization Role. Roop; ERP COE. Version Control Version; Date; Author; Change Description.

Contents

1.	Objective	3

2.	Scope	3

3.	Key Objectives	3

4.	Framework	3

4.1.	Governance Structure	3

4.2.	Governance KPIs	3

4.3.	Governance Cadence	3

4.4.	Monitoring Areas and Methods	4

5.	Audit and Compliance	4

4.1.	Objective	4

4.2.	Types of Audits	4

4.3.	Compliance Checklist Areas	5

6.	Continuous Improvement Loop	5

6.1.	Scope	5

6.2.	Objective	5

6.3.	Key Stages of the Improvement Loop	6

6.4.	Improvement Inputs (Sources)	6

6.5.	Tools and Techniques	6

- Objective

Objective

To establish a structured governance and monitoring framework that ensures transparency, accountability, and consistent quality in ERP Testing across all phases of delivery by the ERP Testing Center of Excellence (COE).

- Scope

Scope

This Document applies to: - ERP modules including Finance, HRMS, Procurement, Supply Chain, etc. - Testing phases: SIT, UAT, Regression, End-to-End - Internal QA team and external vendor resources - All environments used for QA purposes

- Key Objectives

KEY OBJECTIVES

- Ensure process adherence to test strategies, plans, and compliance standards. - Drive visibility of progress, risks, and defects through continuous monitoring. - Enable data-driven decisions via KPIs and reporting dashboards. - Foster accountability through governance roles and review cadences.

- Framework

  - Governance Structure

| Role | Responsibilities |
| --- | --- |
| ERP QA COE Lead | Owns governance framework, ensures alignment with QA policies. |
| Functional QA Leads | Drive test strategy, coverage and traceability for respective ERP modules. |
| Test Managers | Manage test execution, defect triage, risk logging and mitigation. |
| Automation Architect | Oversees ERP test automation framework and coverage. |
| Business SME (QA) | Validate UAT scenarios and support compliance-related testing. |
| Release Manager | Coordinates environment readiness and release timelines. |

  - Governance KPIs

| KPI | Description | Target |
| --- | --- | --- |
| Test Case Execution Rate | % of planned test cases executed | ≥ 95% |
| Defect Density | Defects per 100 test cases | < 5 |
| Automation Coverage | % of repeatable test cases automated | ≥ 70% |
| UAT Defect Leakage | Prod defects not caught in UAT | Zero Critical |
| Compliance Checklist Adherence | Role-based/SoD/Data integrity | 100% |

  - Governance Cadence

| Meeting Type | Participants | Frequency | Purpose |
| --- | --- | --- | --- |
| Daily Stand-up | QA, Dev, PM | Daily | Sync on test execution, blockers |
| Defect Triage | QA, Dev, Business | Alternate Days | Prioritize and assign defects |
| QA Governance Council | QA COE, Business QA Heads | Weekly | Review KPIs, risks, escalations |
| UAT Go/No-Go | QA, Business, Release Mgmt | Pre-UAT | Ensure readiness and approvals |
| Post-release RCA | QA, DevOps, PMO | Post-Go Live | Identify gaps and continuous improvement |

  - Monitoring Areas and Methods

| Area | What’s Monitored | Frequency | Tools | Owner |
| --- | --- | --- | --- | --- |
| Test Progress | Planned vs executed cases | Daily | ALM, Jira, Zephyr | Test Manager |
| Defect Leakage | UAT/Prod Defect Leakage | Weekly | Jira, Excel | QA COE Lead |
| CR Regression | CR to Regression Mapping | Per Release | CR RTM, TestRail | Functional QA |
| Data Migration | Pre/Post Load Validation | Per Cycle | SQL, ETL, Scripts | ETL QA |
| Role-based Access | SoD, Role coverage | Phase-wise | GRC, Access Matrix | Security QA |
| Patch Readiness | Patch notes coverage | Quarterly | Patch Tracker | Release QA |

- Audit and Compliance

  - Objective

Objective

The Audit and Compliance component ensures that ERP testing activities are traceable, controlled, and aligned with internal policies, regulatory requirements (e.g., SOX, GDPR), and industry best practices. This is critical in ERP environments where data integrity, role segregation, and traceability are vital.

  - Types of Audits

| Type of Audit | Description | Frequency | Owner |
| --- | --- | --- | --- |
| Process Compliance Audit | Checks adherence to defined QA processes and SOPs across all ERP test phases. | Quarterly | QA COE Lead |
| Test Coverage Audit | Validates that all functional requirements and CRs are covered by test cases. | Per Release | Functional QA Lead |
| Security & Access Control Audit | Verifies role-based access, SoD (Segregation of Duties) testing, and security test results. | Every UAT | Security QA Lead |
| Data Migration Audit | Ensures data migration completeness and correctness with evidence. | Every Cutover | Migration QA Lead |
| Automation Audit | Confirms if regression suites are updated and executed post-automation. | Monthly | Automation Architect |
| Release Readiness Audit | Validates test evidence, defect closures, sign-offs before UAT and Production Go-live. | Per Release | Release QA Coordinator |

  - Compliance Checklist Areas

Compliance Checklist Areas

- Role-based Access and SoD (Segregation of Duties) Testing - Are all business roles validated against security matrix? - Have conflicts in role combinations been tested and documented? - Is there a mitigation plan or approval for SoD exceptions? - Test Traceability - Are all test cases traceable to requirements (RTM)? - Are CRs and patches mapped to regression cases? - Test Evidence and Sign-offs - Are screenshots, logs, and validations attached for test cases and defects? - Are UAT and regression cycles formally signed off by business/QA? - Data Migration Validation - Are reconciliation reports maintained for key entities (customers, vendors, balances)? - Are defects and exceptions documented with business acceptance? - Compliance to Regulatory Requirements - Is GDPR/SOX impact assessed and reflected in testing scope? - Are audit trails and change logs maintained for critical workflows? - Documentation & Version Control - Are test plans, scenarios, and data sheets under version control? - Are changes to QA artifacts traceable and approved? Template: Audit Logs Audit Area ¦ Compliance Status ¦ Auditor Comments ¦ Last Reviewed Date ¦ Action Items ¦ Owner

- Continuous Improvement Loop

  - Scope

Scope

The Continuous Improvement Loop (CIL) is a structured approach adopted by the ERP Testing COE to ensure that every testing cycle—whether SIT, UAT, CR validation, or patch testing—leads to measurable enhancements in quality, efficiency, and risk reduction.

  - Objective

Objectives of Continuous Improvement Loop

- Learn from defects, delays, and process gaps. - Improve test planning, execution, automation, and reporting over time. - Institutionalize best practices, lessons learned, and QA retrospectives. - Reduce defect leakage and increase testing ROI (Return on Investment).

  - Key Stages of the Improvement Loop

| Stage | Description | Example Activities |
| --- | --- | --- |
| 1. Observation | Monitor test execution, defects, coverage, and timelines. | Track test slippage, UAT defect leakage, missed SoD validations. |
| 2. Analysis | Conduct RCA (Root Cause Analysis) and pattern analysis. | Analyze why data validation failed during cutover; identify gaps in test data. |
| 3. Action Planning | Define corrective/preventive actions based on insights. | Improve migration test scripts; update test data creation SOP. |
| 4. Implementation | Execute improvement actions in upcoming cycles. | Train team on SoD testing; create better traceability matrix for CRs. |
| 5. Evaluation | Review if changes yielded measurable results. | Compare KPIs pre/post change (defect leakage, test coverage). |

  - Improvement Inputs (Sources)

| Input Source | Type of Insight |
| --- | --- |
| Release Retrospectives | Process bottlenecks, test coverage issues, stakeholder pain points |
| Defect RCA Reports | Missed validations, requirement ambiguities |
| Audit & Compliance Logs | Non-compliance trends, missing evidence |
| UAT/Go-Live Reviews | User dissatisfaction, priority defects missed in SIT |
| Automation Failures | Script maintenance issues, test data instability |
| Business Feedback | Real-world usability issues, misunderstood requirements |

  - Tools and Techniques

Improvement Tools and Techniques

- RCA Techniques: 5 Whys, Fishbone Diagram (Ishikawa) - Lessons Learned Log: Captures project-specific issues and recommendations - Continuous QA Dashboard: Tracks metrics before and after improvements - Process Refinement Workshops: Periodic sessions with QA COE and module leads - QA Maturity Assessment: Evaluates growth across people, process, and tools