Defect Trend Analysis and Reporting Framework for ERP Testing

Prepared By Document Owner(s); Project/Organization Role. Roop; ERP COE. Version Control Version; Date; Author; Change Description.

Contents

1.	Objective	3

2.	Scope	3

3.	Standardized Defect Data Capture	3

4.	Reporting Cadence	3

5.	RCA (Root Cause Analysis)	4

5.1.	Purpose	4

5.2.	Key RCA Techniques	4

6.	Defect Trend Dashboards (Sample KPIs)	5

7.	Governance & Continuous Improvement	6

8.	Ownership and Roles	6

- Objective

Objective

As a QA Lead, the objective is to define a standardized approach for capturing, analyzing, and reporting defect trends across multiple releases within ERP programs. This aims to: - Provide visibility into defect patterns. - Enable proactive identification of recurring issues. - Support continuous improvement by guiding preventive actions.

- Scope

Scope

This framework applies to all ERP testing phases including: - Functional Testing - Regression Testing - Integration Testing - CR (Change Request) Testing - Automation & CI/CD Testing - UAT & Go-Live Support It covers ERP platforms such as SAP, Oracle, Microsoft Dynamics, and NetSuite, including modules like Financials, SCM, HCM, Fixed Assets, and Master Data.

- Standardized Defect Data Capture

| Attribute | Description |
| --- | --- |
| Defect ID | Unique identifier from defect management tool (JIRA, Azure DevOps, etc.) |
| Module/Workstream | ERP module or process area (e.g., Finance, Procurement, Payroll) |
| Environment | Testing phase (SIT, UAT, Regression) |
| Severity/Priority | As per COE severity definitions |
| Root Cause Category | Configuration, Code, Data, Integration, Test Script Issue, Environment |
| Injected Phase | Phase where defect was introduced (Design, Build, Test Prep) |
| Detected Phase | Phase where defect was identified |
| Resolution Time | Time taken to fix and retest |
| Reopen Count | Number of times defect was reopened |

- Reporting Cadence

| Report Type | Frequency | Purpose | Audience |
| --- | --- | --- | --- |
| Weekly Defect Summary | Weekly | Track week-on-week defect inflow, closures, and blockers | Project Teams, QA Team |
| Release Defect Trend Report | End of each release | Capture overall defect health, root cause patterns, and lessons learned | Project Leadership, Business SMEs |
| Consolidated Defect Dashboard | Monthly/Quarterly | Provide enterprise-level visibility of recurring defects and improvement areas across projects | QA, Senior Leadership |

- RCA (Root Cause Analysis)

### Purpose

Purpose

The Root Cause Analysis (RCA) process within the ERP Testing COE plays a crucial role in moving beyond superficial defect fixes - Help identify the true underlying reasons for defects. - Ensures that issues are addressed systematically and prevented from recurring.

### Key RCA Techniques

Key RCA Techniques

- 5-Why Analysis: The 5-Why method is a straightforward and highly effective problem-solving technique that helps teams identify the root cause of a defect by repeatedly asking the question “Why?”—typically five times or until the actual cause is revealed. The idea is that by drilling down through successive layers of symptoms, you can trace back to the process failure or oversight that caused the issue. How it works: - Start with the defect symptom and ask why it occurred. - Use the answer as the basis for the next “why.” - Repeat this process (around 5 times) until you uncover a root cause that is actionable. Usefulness: Simple, fast, and ideal for day-to-day defect reviews and retrospective analysis.

- Pareto Analysis (80/20 Rule): The Pareto Analysis is based on the 80/20 principle, which states that 80% of defects are often caused by 20% of the causes. This technique helps teams focus on the most significant issues that are responsible for the bulk of the problems. How it works: - Collect data on defects, categorizing them by cause (e.g., configuration errors, integration issues, data problems). - Count the frequency of each cause. - Plot this data on a Pareto chart (bar chart), ranking causes from most to least frequent. - Focus improvement efforts on the top contributors. Usefulness: Excellent for prioritizing corrective actions and optimizing effort by addressing high-impact problem areas first.

- Ishikawa (Fishbone) Diagram: Also known as the Fishbone Diagram or Cause-and-Effect Diagram, this method visually maps out all potential causes of a defect under various broad categories. It helps teams systematically brainstorm and explore multi-dimensional causes behind complex or recurring defects. How it works: - Write the main problem/defect at the "head" of the fishbone. - Draw main “bones” for broad categories such as: - People (skill gaps, knowledge issues), - Process (missing reviews, poor documentation), - Technology (system limitations, environment issues), - Data (quality issues, incorrect mapping), - Tools (test tool inefficiencies), - Environment (system downtime, unstable test environments). - Under each category, list specific causes contributing to the defect. Usefulness: Best suited for deep-dive workshops, especially when dealing with systemic, cross-functional, or high-severity defects.

- Fault Tree Analysis (Optional Advanced Technique): Fault Tree Analysis (FTA) is a deductive approach that starts from the defect and maps out all possible logical combinations of failures (sub-causes) that could lead to the defect. It’s a more advanced method, often used in high-risk industries. How it works: - Define the top event (defect). - Use Boolean logic to branch out multiple layers of causes (AND/OR gates). - Analyze all possible paths that could have led to the defect. Usefulness: This is generally used in critical system failures and may be less commonly applied in routine ERP testing but is helpful for complex integrations or compliance-critical defects.

- Defect Trend Dashboards (Sample KPIs)

| Metric | Description |
| --- | --- |
| Defect Density | Defects per 100 test cases |
| Defect Leakage Rate | Defects missed in SIT but found in UAT |
| Reopen Rate | % of defects reopened post-fix |
| Recurring Defect Rate | % of defects with similar RCA |
| Average Resolution Time | Mean time to resolve defects |

- Governance & Continuous Improvement

GOVERNANCE & CONTINUOUS IMPROVEMENT

Governance ensures that defect analysis activities are not just performed as a formality but are translated into meaningful action that improves future release quality. The overarching goal of this governance process is to shift the testing approach from being reactive to proactive, reducing defect volumes over time, increasing testing efficiency, and delivering higher quality ERP releases. As part of the Framework, QA needs to drive below activities - Monthly RCA Review Sessions by QA Leads: where critical defects, recurring issues, and high-priority items are discussed in detail, and action items are assigned to respective functional or technical owners. These sessions foster accountability by ensuring that preventive and corrective actions are tracked to closure. - Quarterly COE Learning Sessions on defect prevention strategies: These sessions are organized by the COE, where cross-project defect trends, successful preventive strategies, and key lessons learned are shared with wider testing and functional teams, promoting a culture of collaboration and continuous learning. - Defect Prevention Action Tracker maintained with owners and timelines: This tracker is maintained to log all the identified improvement actions, along with assigned owners, due dates, and status. This tracker is reviewed regularly by QA leadership to ensure actions are progressing as planned.

- Ownership and Roles

| Role | Responsibilities |
| --- | --- |
| QA Lead | Drive defect analysis, RCA facilitation, report publishing |
| Module Test Leads | RCA input, corrective actions tracking |
| COE Analyst | Dashboard creation, trend tracking |
| Project Manager | Action item follow-up, risk flagging |